Contents

[Requirements 2](#_Toc387686164)

[Assumptions 2](#_Toc387686165)

[Effort Estimate 2](#_Toc387686166)

[Development Effort 2](#_Toc387686167)

[Engagement Effort Summary 3](#_Toc387686168)

# Requirements

Section on the detail page of Opportunity with the following capabilities

1. View all Opportunity’s child records in a read only table

# Assumptions

The following features would not be supported and are out of scope as a part of this implementation.

* Mass Edit
* Add New Row to insert new record
* Mass Update
* Delete on Particular Record
* Mass Update would not be supported in the current development.

# Effort Estimate

The below table outlines the ballpark effort and may vary depending upon the actual requirements at the time of implementation.

### Development Effort

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Item No.** | **Item Description** | **Category** | **Solution Overview** | **Complexity Level** | **Development Efforts(Hrs)** |
| 1 | Sales History | Custom Development | Visualforce page with a read only grid to display Bank Statement and Credit Card Sales | Simple | 4 |
| 2 | Submission | Custom Development | Visualforce page with a read only grid to display Submission records | Simple | 4 |
| 3 | Offer | Custom Development | Visualforce page with a read only grid to display Offer records | Simple | 3 |
| 4 | Stips | Custom Development | Visualforce page with a read only grid to display Stips records | Simple | 3 |
| 5 | Commissions | Custom Development | Visualforce page with a read only grid to display Commission and the associated Payable, Payable Line Item, Receivable, Receivable Line Item Summary records | Medium | 12 |
| 6 | Syndication | Custom Development | Visualforce page with a read only grid to display Syndication records | Simple | 3 |
| 7 | Loan Balance | Custom Development | Visualforce page with a read only grid to display Loan Balance records | Simple | 3 |
| 8 | Contact Roles | Custom Development | Visualforce page with a read only grid to display Contact Roles records | Simple | 3 |
| 9 | Task | Custom Development | Visualforce page with a read only grid to display Task records | Simple | 2 |
| 10 | Test Code Development | Custom Development | Apex test code for the developed business logic | Medium | 8 |
| ***Total Effort (Hrs.)*** | | | | | ***45*** |

### Engagement Effort Summary

|  |  |  |  |
| --- | --- | --- | --- |
| **Sr. No.** | **Project Phase** | **%** | **Efforts (Hrs.)** |
| 1 | Project Management | 3% | 2 |
| 2 | RA & Solution Design | 0% | 0 |
| 3 | Development & Unit testing | 80% | 45 |
| 4 | Integration and System Testing | 15% | 8 |
| 5 | Deployment & Documentation | 2% | 1 |
| 6 | UAT Support, Go-Live | 0% | 0 |
| 7 | Live rollout support [warranty period 2 weeks] | 0% | 0 |
| **Total Project Efforts** | | 100% | **56** |
| **Total Engagement Efforts** | |  | **56** |